Murdoch University

Project Charter

ICT201 Assignment 1: EduStream Project

Author: Rohit Kumar Malik (35363998) Date: 9-29-2024

Table of Contents

1	INTRODUCTION	2

2	Business Analysis	2

2.1	Reason for the Project and General Approach	2

2.2	Stakeholder Analysis	3

2.3	SWOT Analysis	4

2.4	Project Ethical Risk Analysis	7

3	PRELIMINARY FINANCIAL ANALYSIS	0

3.1	ROM Cost and Revenue Estimates	0

3.2	Assumptions	1

4	PROJECT PLANNING (OVERVIEW)	1

4.1	Key Dates	1

4.2	Key Schedule Milestones	1

5	DEFINITIONS AND ACRONYMS	2

# INTRODUCTION

This Project Charter (PC) relates to the EduStream Pilot Project, which is under consideration for initiation by EdMedia International Pty Ltd (EdMI). This document intends to provide a clear synopsis of some critical issues that must be considered so stakeholders can determine whether this project will be viable.

# Business Analysis

## Reason for the Project and General Approach

- Problem Statement:
EdMedia International Pty Ltd (EdMI) is facing major issues, including decreasing market share and declining revenue, owing mostly to a lack of innovation in its existing product offerings. The current portfolio fails to meet the changing expectations of clients, who are looking for innovative and engaging digital learning solutions. This standstill not only jeopardizes EdMI's competitiveness, but also threatens to alienate its current clientele.

- Cause of the Problem:
The basic issue stems from EdMI's incapacity to adapt to rapid advances in educational technology. Clients have clearly expressed a desire for platforms that offer dynamic content, real-time engagement, and individualized learning experiences. The insufficiency of EdMI's services to meet these demands is a major impediment to retaining current customers and gaining new ones.

- Proposed solution:
In response to these problems, EdMI proposes launching the EduStream Pilot Project. This program seeks to create a cutting-edge cloud-based educational platform that improves content delivery and user engagement. EduStream will not only address the deficiencies of current services but will also meet the unique needs of clients by including features such as real-time analytics and adaptable learning routes. This initiative will enable EdMI to restore its competitive advantage in the educational technology sector.

- Key Deliverables:

EduStream will provide numerous key components:

Client Software: It is a versatile application that allows users to smoothly access instructional resources across multiple devices.
Pilot Implementations: Initial trials in Perth, Sydney, and Melbourne to improve platform functionality based on user feedback.
Support Services: A dedicated service desk that can assist users and troubleshoot issues effectively.
Infrastructure Development: The creation of secure data centres to meet the platform's operating needs.
Content Preparation: The acquisition and curation of high-quality educational media to improve user experiences.
Training Programs: Stakeholders receive comprehensive training to maximize the platform's utility.

These deliverables will allow EdMI to better address client needs while expanding its market reach.

- Urgency of the Project:

Immediate action on the EduStream initiative is required to reduce the dangers associated with market inertia. Competitors are already offering superior digital solutions, and any delay may result in the loss of existing clients and prospective revenue streams. By focusing on EduStream, EdMI can strengthen its market position and support long-term growth.

- Implementation Approach
The project will be carried out in phases to reduce risks and ensure efficient deployment. The key steps include requirement analysis, prototype creation, pilot testing, full-scale deployment, and continuous support. This organized strategy will assist EdMI in effectively navigating hurdles, resulting in the successful launch of a relevant and impactful educational platform.

## Stakeholder Analysis

Table 1. Stakeholder Analysis

PART 1: WHAT DO WE WANT FROM THIS PROJECT?

- Improve EdMedia International Pty Ltd's (EdMI) market position by introducing EduStream, which targets a larger audience. - Increase revenue streams by providing unique and relevant content that reflects current educational trends. - Enhancing client satisfaction by providing a user-friendly platform that satisfies a variety of educational demands. - Forming strategic connections with educational institutions and corporate clients to broaden your reach and credibility. - Use effective risk management solutions to address potential difficulties throughout the project's lifecycle. - Complete projects on time and under budget while delivering high-quality results. - Establish a culture of continual improvement by incorporating user feedback into future updates and advancements. - Setting EduStream as a market leader in educational technology, highlighting innovative features that distinguish it from competitors.

PART 2: WHAT DO OUR CLIENTS WANT FROM THIS PROJECT?

- Access to a wide choice of instructional resources tailored to various learning styles and needs. - A consistent, intuitive user experience that allows users of all ages to easily use the platform. - Opportunities for collaboration and engagement, especially among schools and educational institutions. - Availability of relevant, compelling content that is consistent with educational standards and curricula. - Pricing options are flexible for many user types, such as schools, government entities, and individuals. - Ensuring confidentiality and safety of information, especially for younger users in educational settings. - Reliable customer assistance to help with any questions or problems that may arise during use. - Integration with existing learning management systems to improve usability in educational institutions. - Regular updates and new material keep the platform fresh and current, ensuring long-term user engagement.

## SWOT Analysis

Table 2. SWOT Analysis

INTERNAL ISSUES OF IMPORT FOR EdMI AND THE EDUSTREAM PROJECT

STRENGTHS

- Diverse Client Portfolio: EdMI has a diverse client portfolio, which reduces risk and increases market trust. - Strong Financial Position: The company has a solid financial foundation, allowing for investments in the EduStream initiative without immediate cash flow worries. - Innovative Team: EdMI employs a qualified team with experience generating educational content, which will help to create and operate EduStream. - Established Reputation: The company is well-known in the educational sector for its quality and dependability, which provides a solid platform for the introduction of new goods. - Existing Content Library: EdMI has access to a wide range of instructional resources that can be tailored for the EduStream platform, lowering initial content development expenses. - Technology Infrastructure: The current technology infrastructure allows for the successful and efficient development and deployment of the EduStream solution. - Market Knowledge: The company has a thorough understanding of client needs and market trends, allowing it to design EduStream products to fit these demands.

WEAKNESSES

- Limited Market Share in EdTech: EdMI currently has a modest market share in the educational technology sector, which may limit its growth potential. - Cultural reluctance to Change: There may be internal reluctance to implementing new methods and technologies, which will have an influence on EduStream. - Resource Allocation Challenges: Balancing resources between existing initiatives and the EduStream program may put a strain on the company's operating ability. - Skill Gaps: Although the team is skilled, more expertise in specific technological areas may be required to assure project success. - Reliance on Third-Party Content: Using external vendors for instructional resources may result in content shortages or license concerns. - Economic Sensitivity: Changing economic conditions may have an impact on client budgets for educational products, hence affecting EduStream's predicted revenues. - Organizational Structure: Current organizational structures may not be entirely aligned with the agile approaches necessary for the EduStream project, creating a challenge to timely completion.

EXTERNAL ISSUES OF IMPORT FOR EdMI AND THE EDUSTREAM PROJECT

OPPORTUNITIES

- Growing EdTech Market: The growing demand for online learning solutions creates a substantial growth opportunity for EduStream in both domestic and international markets. - Technological Advancements: Rapid technological advancements enable EdMI to take advantage of new tools and platforms, hence improving the Edustream user experience. - Increased Client Interest: There is a significant interest among educational institutions and corporations in innovative digital learning solutions, which EduStream strives to meet. - Partnership Potential: Collaborations with schools and government agencies can help EduStream expand its reach and credibility in the education sector. - Diverse Target Audience: The ability to cater to a variety of user groups, including schools and corporate training programs, creates additional revenue streams. - Global Expansion: There are opportunities to adapt EduStream to international markets, gaining new customers and diversifying revenue streams. - Rising Online Learning Trends: The recent worldwide events have hastened the shift toward online education, putting EduStream in a good position to gain more market share.

\

THREATS

- Intense competition: The EdTech industry is congested with both established firms and new entrants, raising the possibility of losing potential clients to competitors. - Economic Instability: Economic downturns may result in budget cuts for education funding, affecting EduStream's sales and profitability. - Technological Disruptions: Rapid technology advances may render existing solutions obsolete, demanding ongoing innovation to remain relevant. - Regulatory Changes: New education-related rules or compliance requirements may put further operational limits on EduStream. - Client Expectations: As client expectations for functionality and usability evolve, the EduStream project's initial scope and capabilities may be called into question. - Geopolitical factors: Unexpected geopolitical difficulties could have an impact on EduStream's supply chains, relationships, and market access. - Cybersecurity Risks: As a web-based platform, EduStream may face hazards connected to data breaches and cybersecurity, jeopardizing user trust.

## Project Ethical Risk Analysis

Table 3. Project Ethical Risk Analysis

| Ethical Dimension (Checklist of Ethical Issues) | Does the EduStream Project pose an Ethical Issue related to this dimension? (Y/N) (If Yes, State the potential issue) | Which Stakeholders are affected? | Alternative course of action | Relevant laws, ethical principles, and codes of ethics that apply |
| --- | --- | --- | --- | --- |
| System Quality | Yes, there may be concerns about the quality and reliability of the EduStream content, impacting user experience. | Users, EdMI, Content Providers | Implement rigorous quality assurance processes. | PMI Code of Ethics, ISO 9001 standards.. |
| Privacy and Data Protection | Yes, handling personal data of users could lead to privacy breaches if not managed properly. | Users, EdMI | Establish strong data protection policies and practices. | Privacy Act 1988, GDPR. |
| Transparency and accountability | Yes, there may be a lack of transparency in data usage and project funding. | Stakeholders, Project Team | Enhance communication strategies and reporting mechanisms. | PMI Code of Ethics, ISO 26000. |
| Diversity and inclusivity | Yes, if the project does not cater to diverse user needs, it may exclude certain groups. | Users, Community | Ensure inclusive design practices and user feedback loops. | UN Universal Declaration of Human Rights. |
| Fairness and Equity | Yes, potential bias in content selection could lead to inequitable access to resources. | Users, EdMI | Conduct regular reviews of content for bias and fairness. | PMI Code of Ethics, principles of fairness in project management. |
| Safety and Reliability | Yes, technical failures or security vulnerabilities could compromise user safety. | Users, EdMI | Implement robust cybersecurity measures and risk management protocols. | Australian Cyber Security Centre guidelines. |
| Social and Environmental Responsibility | Yes, the project could have environmental impacts related to technology deployment. | Community, Environment | Adopt sustainable practices in project execution. | Australian Environmental Protection Laws. |

Further Explanation of Ethical Risks and Recommendations:

Explanation of Ethical Risks:

- System Quality: The possible danger to the quality and dependability of EduStream's content emphasizes the importance of thorough quality assurance systems. By implementing extensive review methods, we can verify that the educational contents given are not only accurate but also valuable to users, promoting a trustworthy learning environment.

- Privacy and Data Protection: As the project will involve sensitive user data, it is critical to emphasize privacy safeguards. Implementing strong data protection measures in accordance with the Privacy Act of 1988 and GDPR will assist protect user information from breaches. Regular audits and training sessions on data handling methods for the project team might help to avoid these risks.

- Transparency and Accountability: A lack of transparency in data utilization and project finance might jeopardize stakeholder trust. To combat this, better communication tactics are required. Regular updates and accessible channels for stakeholder feedback will increase transparency and accountability in the project's operations.

- Diversity & Inclusivity: Failing to meet varied user demands may alienate certain portions of the population. Ensuring inclusive design techniques and actively seeking user feedback can assist establish a platform that caters to all populations, enabling equal access to educational resources.

- Fairness and Equity: The possibility of bias in content selection must be addressed, as it might result in unequal access to learning materials. Constantly assessing content for bias and including varied perspectives promotes justice and equity, thus guaranteeing all users benefit equally from the platform.

- Safety and Reliability: Technical failures and vulnerabilities in security endanger user safety. Implementing rigorous cybersecurity safeguards and extensive risk management policies will assist protect users from potential dangers, resulting in a safe online learning environment.

- Social and environmental responsibility: Considering technology deployment may have an influence on the environment, it is critical to implement sustainable practices throughout the lifespan of the project. This includes responsible material procurement and taking into account the environmental impact of technology solutions, in accordance with Australian Environmental Protection Laws.

Recommendations:
In view of these identified risks, EduStream project team should take the following actions:

- Create an Ethical Governance structure: Create a governance structure that incorporates ethical concerns into project decision-making processes, ensuring that all team members adhere to the project's ethical standards.

- Conduct Regular Ethical Training: Provide continuing training to the project team on ethical concerns and difficulties related to the project, equipping them to make educated decisions that prioritize stakeholder welfare.

- Establish an Ethical Review Board: Form an ethical review board consisting up of different stakeholders to supervise ethical implications and provide direction throughout the project, guaranteeing continued compliance with ethical norms.

- Monitor and Evaluate Ethical Performance: Set up procedures to monitor and evaluate the project's adherence to ethical principles, allowing for revisions as needed to mitigate any developing ethical concerns.

By proactively addressing these Recommendations, the EduStream project may not only increase its credibility and reliability, but also ensure that it lives up to its promise of offering equal and high-quality educational resources.

# PRELIMINARY FINANCIAL ANALYSIS

## ROM Cost and Revenue Estimates

Table 4. ROM Costs and Revenue Estimates

| Description | Year 0 | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- | --- |
| Discounted ROM Costs/Expenditures | $1,205,000 | $674,500 | $738,000 | $731,000 |
| Discounted ROM Benefits/Revenues | $256,000 | $1,059,250 | $1,620,000 | $2,125,000 |
| Expected NPV adjusted Profit/Loss | $(949,000) | $(564,250) | $317,750 | $1,711,750 |

The figures within the previous table were used to implement a rationalised financial analysis for the project. Results from these calculations are provided in the following table. This table lists the calculated Net Present Value (NPV), Return on Investment (ROI) and expected Payback Period for the EduStream project. These figures are influenced by the assumptions outlined in Section 3.2 (below).

Table 5. NPV-ROI-Payback Period

| NPV | $1,711,750 |
| --- | --- |
| ROI | 51% |
| Payback Period | ~2.64 years |

Estimates of ROM Costs and Revenue:

The financial figures presented above paint a positive image for the EduStream venture. With a Net Present Value (NPV) of $1,711,750, we have a clear indicator that the project will create considerable returns over time, more than offsetting beginning costs. The predicted Return on Investment (ROI) of 51% indicates that for every dollar invested, the project is expected to earn more than one and a half dollars in return. This is a clear indication of the project's potential to increase profitability.

Furthermore, the predicted payback period of 2.64 years suggests an acceptable timetable for recouping the initial expenditure, which is critical for cash flow and continued operations. This timetable is especially tempting in the fast-paced educational technology industry,where timely returns are critical to reinvestment and growth.

In line with our strategic goals, these financial measures not only confirm the EduStream project's feasibility, but also demonstrate its potential to establish EdMI as a leader in the growing digital education landscape. By investing in this project, we may capitalize on emerging opportunities to increase our market share and meet the growing need for innovative educational solutions.

## Assumptions

Table 6. Project Assumptions

FINANCIAL/PROJECT ASSUMPTIONS

- Market Demand: It is predicted that there would be steady demand for digital education solutions, driven by the growing trend of online learning. - Technology Integration: The project assumes that EdMI's existing technology infrastructure is compatible with the new EduStream components, hence reducing further integration expenses. - User Adoption Rate: A consistent adoption rate among target users is anticipated, allowing for user engagement and income generation as envisaged. - Inflation Rates: The financial predictions are based on a set yearly inflation rate of 2%, which accounts for predicted cost increases over the project's duration. - financing Availability: It is believed that the necessary financing will be obtained quickly, ensuring that project milestones are completed without financial delays. - Regulatory Compliance: The project will follow all applicable regulatory requirements, and no substantial legislative changes are expected during implementation. - Stakeholder Support: Strong support from important stakeholders, such as project sponsors and team members, is assumed, which is critical for keeping the project moving forward. - Staffing Resources: It is assumed that skilled individuals will be available to complete the project, allowing for fast progress and quality delivery. - Vendor Reliability: All third-party vendors and suppliers are expected to produce products and services on schedule and within budget. - Economic circumstances: Stable economic circumstances are expected, with no substantial downturns that could impact funding or consumer spending power. - Operational expenses: Project estimates include constant operational expenses, assuming no significant swings in utilities, salaries, or other expenses.

# PROJECT PLANNING (OVERVIEW)

## Key Dates

Table 7. Project Key Dates

| Submission to the Board | April 2, 2024 |
| --- | --- |
| Project Start Date | 26 February 2024 |
| Official Project Start Date | April 29, 2024 |
| Project End Date | 13 June 2025 |

Key Dates Descriptions:

- Submission to the Board: This milestone indicates the date when the project submission is delivered for review. It is scheduled for April 2, 2024.

- Project Start Date: The project officially commences on February 26, 2024, which marks the initiation of all preliminary activities and planning efforts.

- Official Project Start Date: This date, April 29, 2024, signifies when the project team begins full-scale implementation following board approval.

- Project End Date: The project is expected to conclude on June 13, 2025, encompassing all project activities, evaluations, and final deliverables.

## Key Schedule Milestones

Table 8. Key Schedule Milestones

| Date | Event/Milestone |
| --- | --- |
| 02-Apr-2024 | Submission of Project Board Documentation |
| 29-Apr-2024 | Official Project Commencement |
| 24-Jun-2024 | Completion of Tender Process |
| 14-Jun-2024 | Finalization of Legal Documentation |
| 24-Jun-2024 | Contracts Signed with Vendors |
| 30-Aug-2024 | Completion of Initial Design Phase |
| 17-Jan-2025 | Completion of Client Software Development & Prototyping |
| 01-Nov-2024 | Completion of System Testing |
| 17-Jan-2025 | Final Acceptance Testing Completed |
| 01-Nov-2024 | Launch of Pilot 1 in Perth |
| 30-Dec-2024 | Completion of Client Training Sessions |
| 13-Jun-2025 | Project Closure and Handover to Operations |

Milestones Descriptions:

- Submission of Project Board Documentation (02 April 2024): This milestone represents the formal submission of the documents needed for the project board's review. It covers all of the project facts required for informed decision-making and serves as the foundation for project approval.

- Official Project Commencement (April 29, 2024): This is the official start date for the EduStream project. All teams will be active, and first project activities will start to ensure that everyone is on the same page with the objectives and deliverables.

- Completion of Tender Process (June 24, 2024): By this date, the tender process, including evaluations and discussions with selected vendors, will be completed. This is critical for acquiring the necessary resources for the project.

- Finalization of Legal Documentation (June 14, 2024): All legal material, including contracts and conditions of service, will be finalized by this date. This assures compliance and safeguards both parties' interests in the project.

- Contracts Signed with Vendors (June 24, 2024): This milestone confirms that all essential contracts with suppliers and partners have been formally signed. This is critical for moving on with the project implementation.

- Completion of the Initial Design Phase (30-Aug-2024): By this date, all software and hardware specs will be established and accepted. This creates the framework for growth.

- Client Software Development & Prototyping is Complete (17-Jan-2025): This milestone represents the successful development of the client software, which included the production of prototypes for testing and feedback to ensure alignment with user requirements.

- Completion of System Testing (01-Nov-2024): System testing will be finished by this date (November 1, 2024). This comprises integration and performance testing, which guarantee the system satisfies quality criteria prior to deployment.

- Final Acceptance Testing Completed (17-Jan-2025): This milestone confirms that the project deliverables meet all of the requirements and are ready for launch.

- Launch of Pilot 1 in Perth (01-Nov-2024): The official launch date for the first pilot of the EduStream project in Perth is November 1, 2024. It is a key step in demonstrating the project's effectiveness in a real-world setting.

- Client Training Sessions (30-Dec-2024): By this milestone, training sessions for clients will have been completed, ensuring that users are well-equipped to run the new system and successfully employ its capabilities.

- Project Closure and Handover to Operations (June 13, 2025): This final milestone marks the completion of all project activities, with deliverables handed over to operations. It symbolizes the move from project to operational mode, ensuring continuous support and maintenance.

# DEFINITIONS AND ACRONYMS

Table 9:	Key Terms, Acronyms and Definitions

| Term or Abbreviation | Meaning/Definition of the Term |
| --- | --- |
| Batch Updating (for OCA & DB) | A method that enables many data updates to be performed in a single batch operation. In the EduStream context, this allows for effective content synchronization between the Open Connect Appliance (OCA) and the database, providing timely content delivery without overwhelming system resources. |
| Client (define this in terms of the scenario – e.g. define this in terms of the hardware) | In the context of EduStream, the client refers to the hardware platforms used to access streaming services. This includes computers, tablets, and smart TVs that customers utilize to view content offered by the platform. It focuses on the devices accessing the EduStream system rather than the users themselves. |
| CODEC (Coder-Decoder) | A technology for compressing and decompressing digital media files. EduStream relies on efficient CODECs to deliver high-quality video streams while decreasing bandwidth utilization, hence improving user experience. |
| Colo (co-located) Datacentre | A facility for hosting, managing, and maintaining various servers and data storage systems. EduStream distributes its material using co-located data centres to improve performance, reliability, and security. |
| Content Delivery Network (CDN) | A network of distributed servers that provide web content to users based on their geographic location. EduStream employs a CDN to reduce latency and provide quick loading times for users viewing streaming material. |
| Database replication | The method of storing data in many locations to improve availability and reliability. In EduStream, this ensures that user data and content information are always available across datacenters. |
| Firewall (software/hardware) | Security systems that monitor and regulate incoming and outgoing network traffic based on predefined rules. EduStream uses firewalls to protect sensitive user data and ensure the reliability of its streaming services. |
| File Transfer Protocol (FTP) | A standard network protocol used to transfer files between a client and server. EduStream employs FTP to manage content uploads and updates to the streaming platform. |
| Flash Video (FLV) | A video format used to distribute video material via the internet. While not as common today, EduStream may use FLV for legacy content delivery to ensure compatibility with a variety of user devices. |
| High Efficiency Video Coding (HEVC/H.265) | A video compression standard that minimizes file size while maintaining video quality. EduStream uses HEVC to improve streaming performance, especially for high-definition material. |
| HTTP (HyperText Transfer Protocol) | The primary protocol for data communication on the internet. EduStream employs HTTP to communicate user requests and smoothly deliver streaming content to client devices. |
| MPEG-4 (MP4) | A digital multimedia format used to compress video and audio content. EduStream uses MPEG-4 to assure compatibility and efficiency in delivering high-quality video content. |
| Node (define this in terms of the CDN Nodes listed in this scenario) | A server in the Content Delivery Network that stores and delivers content to end-users. In the context of the EduStream CDN, a node refers to a specific server that stores and delivers content to end-users. Each node enhances the overall performance and reliability of the streaming service by reducing load times. |
| Service Desk (define this in terms of the scenario) | A consolidated location for users to seek help and assistance. For EduStream, the service desk is critical for answering user questions, fixing problems, and providing a positive user experience. |
| Open Connect Appliance (OCA) | EduStream uses a dedicated server to efficiently transmit video content directly to consumers while decreasing bandwidth usage and boosting streaming quality. |
| Real Time Streaming Protocol (RTSP) | A network control protocol intended for use in entertainment and communication systems to control streaming media in real-time. EduStream uses RTSP to successfully manage media sessions, allowing for real-time user interaction. |
| Transmission Control Protocol/Internet Protocol (TCP-IP) | A set of communication protocols used to connect network devices via the internet. EduStream uses TCP-IP to ensure stable and dependable connectivity between servers and client devices. |
| Tier 3 Datacentre | A type of data center that has great redundancy and fault tolerance. EduStream's utilization of Tier 3 datacenters assures that its streaming services run smoothly and reliably. |
| Web server | A server dedicated to hosting websites and delivering web pages to users' browsers. EduStream uses web servers to administer its online content and provide consumers with streaming options. |